Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS34879 |
| Project Name | Online Payments Fraud Detection Using Machine Learning |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register using email & password | 2 | High |  |
| Sprint-1 |  | USN-2 | As a user, I receive confirmation email after registration | 1 | High |  |
| Sprint-1 | Login | USN-3 | As a user, I can login using email & password | 2 | High |  |
| Sprint-1 |  | USN-4 | As a user, I can reset password using OTP | 2 | Medium |  |
| Sprint-1 | Dashboard | USN-5 | As a user, I can view transaction details | 2 | High |  |
| Sprint-2 | Payment Processing | USN-6 | As a user, I can initiate online payment | 3 | High |  |
| Sprint-2 |  | USN-7 | System captures transaction details (amount, device, location) | 3 | High |  |
| Sprint-2 | Fraud Detection | USN-8 | System analyzes transaction using ML model | 5 | High |  |
| Sprint-2 |  | USN-9 | System classifies transaction as fraud or legitimate | 3 | High |  |
| Sprint-3 | Alerts | USN-10 | User receives fraud alert notification | 2 | High |  |
| Sprint-3 |  | USN-11 | User receives success notification for valid transactions | 1 | High |  |
| Sprint-3 | Database | USN-12 | Store transaction data securely | 3 | High |  |
| Sprint-4 | Admin Panel | USN-13 | Admin monitors suspicious transactions | 3 | Medium |  |
| Sprint-4 |  | USN-14 | Admin generates fraud reports | 2 | Medium |  |
| Sprint-4 | Model Improvement | USN-15 | System updates ML model with new data | 4 | Medium |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 15 Feb 2026 | 20 Feb 2026 | 20 | 20 Feb 2026 |
| Sprint-2 | 20 | 6 Days | 22 Feb 2026 | 27 Feb 2026 |  |  |
| Sprint-3 | 20 | 6 Days | 01 Mar 2026 | 06 Mar 2026 |  |  |
| Sprint-4 | 20 | 6 Days | 08 Mar 2026 | 13 Mar 2026 |  |  |

Velocity:

Assuming:

- Sprint Duration = 6 days

- Story Points per Sprint = 20👉 Velocity (AV) = 20 / 6 = ~3.3 story points per day

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.